DELIVERY PLAN · CAP-2 · CAP-3 · CATALOGUE team1 — Discovery & Selection Features, two-week build plan, dependency mapping, and what we need from wokay and flambeau. PROGRAMME T&F Reader — 8-Week Graduate Prototype TEAM Khushi S Shukla · Prayas Yadav · Moktik · Akriti Khetan · Keshav Sharma OWNS CAP-2 Institution listing · CAP-3 Institute selection · Catalogue browse & search TARGET All features working against mock data by end of Week 2

01

Scope and user flow

The catalogue is always fully visible. Every user sees every title, whether signed in or not. Access is resolved per item at the point of use, never by hiding content from the feed.

The three states

| State | What the user sees | What they can access | Everything else |
| --- | --- | --- | --- |
| Logged out | Full catalogue | Open Access items | Prompt to sign in |
| Signed in — B2B | Full catalogue | Open Access + whatever the institution is entitled to | Subscribe button on DRM/licensed titles → flambeau borrow |
| Signed in — B2C | Full catalogue | Open Access | Borrow button on everything else |

Journey

User opens the app and browses the full catalogue immediately — no sign-in wall.

Tapping a non-Open-Access title prompts sign-in.

User chooses their route: B2B — find and select their institution; B2C — sign in with email.

After sign-in the same catalogue is re-resolved against their entitlements.

Every title carries its title, publisher, access state and the one action available to that user — Read, Subscribe, Buy, or Sign in.

DESIGN PRINCIPLE One catalogue, one item model, one access-resolution layer. The feed never changes shape between states — only the resolved access state and the action button change. This is what keeps the build to two weeks.

02

Features

A · Catalogue browse

| Ref | Deliverable |
| --- | --- |
| A1 | Full catalogue browse, available without sign-in |
| A2 | Catalogue re-resolved against the user's entitlements after sign-in |
| A3 | Item presentation carrying title, publisher, content type and access state |
| A4 | Pagination across the catalogue |
| A5 | Sign-in prompt when a locked item is opened while logged out |

B · Search and filter

| Ref | Deliverable |
| --- | --- |
| B1 | Catalogue search across title, author, subject, DOI and ISBN, with DOI/ISBN exact-matched |
| B2 | Filters: content type, subject, publisher, access state, publication year, Open Access |
| B3 | Sort options and a visible result count |
| B4 | Combined search + filter + sort state that survives navigation |
| B5 | The same search and filter capability applied to the institution list |
| B6 | Distinct empty states for “no results for query” and “no results for these filters” |
| B7 | Voice search on the catalogue — a spoken query feeds the same search pipeline as typed input. Catalogue only; not applied to institution search. |

ONE ENGINE, TWO SURFACES Search and filter is built once and configured per surface — catalogue and institutions. Building it twice would not fit in two weeks. Voice input is a second way to produce a query string, so it plugs into the same pipeline with no architectural change — and is deliberately scoped to the catalogue only.

C · Institution listing and selection   (CAP-2 + CAP-3)

| Ref | Deliverable |
| --- | --- |
| C1 | Browse and search available institutions |
| C2 | Institution detail view |
| C3 | Select an institution to scope catalogue and access |
| C4 | Selection persisted and restored on relaunch |
| C5 | Change or clear the selected institution |
| C6 | Route to the correct sign-in — institutional SSO or individual email — passing institution context to flambeau |
| C7 | B2B / B2C entry choice before institution selection |

D · Access state and actions

The core of this build. One resolution layer decides an item's state; the state decides the action.

| Access state | Action surfaced | Owner of the action |
| --- | --- | --- |
| Open Access | Read | t4targaryen (reader) |
| Entitled via institution | Read | t4targaryen (reader) |
| Licensed / DRM, B2B user | Subscribe | flambeau — CAP-4 borrow, seat check, hold queue |
| Not entitled, B2C user | Borrow | flambeau — unowned today, see Q14 |
| Any locked item, logged out | Sign in | team1 → flambeau |

| Ref | Deliverable |
| --- | --- |
| D1 | Per-item access resolution producing a single state from entitlement, licence type and session |
| D2 | Action derived from access state, so every item surfaces exactly one correct action |
| D3 | Access state indicated on every catalogue item and on item detail |
| D4 | Handoff to flambeau for Subscribe and Buy |
| D5 | Handoff to t4targaryen for Read |

E · Item detail

| Ref | Deliverable |
| --- | --- |
| E1 | Item detail view for books, with full metadata including DOI, ISBN, publisher, subjects and available formats |
| E2 | Item detail view for journals and articles |
| E3 | Same access-state and action model as the catalogue list |

F · Platform and content

| Ref | Deliverable |
| --- | --- |
| F1 | OPDS 2.0 feed consumption, normalised to a single internal content model covering books, journals, articles and audio |
| F2 | Data access layer with swappable mock and real adapters, so integration is a configuration change |
| F3 | Session and entitlement context consumed from flambeau and applied to catalogue resolution |
| F4 | App shell, navigation and shared component set |
| F5 | Loading, empty, error and offline states across all surfaces |

G · P2 — after Week 2

03

Week-by-week plan

DEFINITION OF DONE Everything in Sections A–F working end to end against mock data by the close of Week 2. Integration with real wokay and flambeau APIs happens in Week 3 onward, whenever those services land.

Week 1 — Foundations, catalogue, search, institutions

Deliverables

F2, F4 — data access layer with mock adapter, app shell, navigation, shared components

F1 — OPDS 2.0 consumption and the internal content model

A1, A3, A4 — full catalogue browse with title, publisher and content type, paginated

B1–B4, B6 — search and filter engine, proven on the catalogue

C1, C2 — institution listing and detail

B5 — search and filter configured for institutions

Dependency actions

Day 1 — send both question sets (Section 05). Lead with the mock-data request.

Confirm with wokay that an unauthenticated full catalogue feed will exist (D1, D2).

Agree the sign-in handoff contract with flambeau, even if their screen lands later.

Build our own fixtures immediately; replace with wokay's the moment they arrive.

EXIT CRITERIA Catalogue browsable, searchable and filterable on mock data. Institution list and detail working. Contracts agreed in writing.

Week 2 — Selection, access states, actions, detail

Deliverables

C3–C7 — institution selection, persistence, restore, change, B2B/B2C entry choice, auth routing

D1, D2, D3 — access resolution layer, action-per-state, access indication throughout

A2, A5 — post-sign-in catalogue resolution and the locked-item sign-in prompt

E1–E3 — item detail for books, journals and articles

B7 — voice search on the catalogue, feeding the Week 1 search pipeline

D4, D5 — Subscribe, Buy and Read handoffs, stubbed against agreed contracts

F3 — session and entitlement context applied to catalogue resolution

F5 — loading, empty, error and offline states across all surfaces

Dependency actions

Confirm the Subscribe entry point with flambeau and wire to it, or stub to the agreed contract.

Resolve Buy ownership (Q14). If unowned, stub it and escalate.

Confirm the Read handoff route with t4targaryen.

EXIT CRITERIA All three states — logged out, B2B, B2C — walkable end to end on mock data, with the correct action surfaced on every item. Feature-complete against mocks.

Week 3 onward

Integration — swap mock adapters for real wokay feeds and real flambeau auth as they land

P2 — decided later

Accessibility pass and BDD test suite — required for the Week 5 Integration Readiness Gate

THE ONE REAL RISK Two weeks is achievable only because we build entirely against mocks. If mock shapes arrive late or wokay cannot serve an unauthenticated full catalogue, Week 2 slips. Both are resolved by asking on Day 1.

04

Dependency mapping

On wokay — CAP-1 Onboarding & Admin, CAP-5 OPDS Catalogue

| # | We need | By | Blocks | If it is late |
| --- | --- | --- | --- | --- |
| D1 | Unauthenticated full-catalogue feed — confirmed to exist | Wk 1 | A1, whole model | Escalate immediately; the product model depends on it |
| D2 | Catalogue feed sample (OPDS 2.0 JSON), even hand-written | Wk 1 | F1, A1, B1 | Build our own fixtures from a guessed shape |
| D3 | Institution data schema and sample | Wk 1 | C1, C2 | Own fixtures |
| D4 | Per-item access state and licence type in the feed — how we tell an Open Access title from an entitled one from a DRM one | Wk 1 | D1, D2, D3 | Assume we compute it; abstract the source |
| D5 | Search and filter contract — server-side params or full-set-and-filter-locally | Wk 1 | B1, B2 | Abstract so either works |
| D6 | Pagination contract | Wk 1 | A4 | Support both offset and OPDS next links |
| D7 | Institution sign-in-type field | Wk 2 | C6 | Fixture field |
| D8 | Item metadata completeness — DOI, ISBN, subjects, formats, publisher, covers | Wk 2 | E1, E2 | Render what exists |
| D9 | Journal hierarchy representation | Wk 2 | E2, P2 | Treat journals as flat |

On flambeau — CAP-6 Authentication, CAP-4 Borrow & Library

| # | We need | By | Blocks | If it is late |
| --- | --- | --- | --- | --- |
| D10 | Sign-in handoff contract — what we pass, how control returns | Wk 1 | C6 | Route to our own placeholder |
| D11 | Session and entitlement access — how we read the signed-in user's entitlements | Wk 2 | A2, D1, F3 | Mock the session shape |
| D12 | Subscribe entry point for DRM titles (CAP-4 borrow) | Wk 2 | D4 | Stub to the agreed contract |
| D13 | Buy entry point for B2C — does this exist at all? | Wk 1 | D4 | Stub and escalate; unowned by any capability |
| D14 | B2C bypass — does an individual user pass through institution selection? | Wk 1 | C7 | Build the choice; cheap to remove |
| D15 | Session expiry behaviour while browsing | Wk 2 | F3 | Handle generically |
| D16 | Mock sign-in screen available | Wk 2 | C6 | Placeholder |

On t4targaryen — CAP-7 Reader & Offline

| # | We need | By | Blocks | If it is late |
| --- | --- | --- | --- | --- |
| D17 | Reader launch contract for the Read action | Wk 2 | D5 | Stub |
| D18 | Ownership of downloaded/offline indication on catalogue items | Wk 2 | A3 | Omit initially |

On leadership

| # | We need | By | Blocks | If it is late |
| --- | --- | --- | --- | --- |
| D19 | Ratification that team1 owns the catalogue browse and search | Wk 1 | Sections A, B, D, E | Escalate — most of this plan depends on it |
| D20 | Ratification of browse-everything, gate-at-access over the PRD's entitlement-scoped feeds | Wk 1 | Whole model | Escalate with D1 |
| D21 | One shared app or one per team | Wk 1 | F4 | Build our own; keep it portable |

THE FOUR THAT DECIDE WHETHER THIS PLAN HOLDS D19 and D20 — is this scope and this model ours to build. D1 — can wokay serve an unauthenticated full catalogue. D13 — does a Buy flow exist for B2C, or are we stubbing a demo dead-end.

05

Questions and deliverables from the two teams

Send on Day 1 of Week 1. Both lists lead with the request that actually unblocks us: sample data and contracts, not finished services.

For wokay

What we need delivered

Week 1 — sample OPDS 2.0 catalogue feed and sample institution list, hand-written is fine (≈20 items, ≈5 institutions). Shape matters far more than content.

Week 2 — a stable mock endpoint we can point at instead of local files.

Week 3 — real endpoints for catalogue and institutions.

Questions

1.  Can an unauthenticated user fetch the full catalogue? Our model shows every title to logged-out users and gates at access, but CAP-5 says feeds are entitlement-scoped and bearer-token protected. This is the question the whole plan turns on.

2.  If yes — is it a separate endpoint, or the same endpoint behaving differently without a token?

3.  After sign-in, does the feed change, or do we receive the same full catalogue plus per-item entitlement data?

4.  How do we tell an item's licence type — Open Access, institution-entitled, DRM/licensed, purchasable? Which field carries it?

5.  Does the feed tell us access state for this user, or do we compute it from entitlement data? Strong preference: you tell us, so we are not duplicating your entitlement logic.

6.  Do we consume raw OPDS 2.0 or a REST wrapper? Whichever it is, we would like one consistently.

7.  Is catalogue search server-side or do we filter a full set locally? If server-side, what are the parameter names?

8.  Which fields are searchable? We need title, author, subject, DOI and ISBN at minimum, with DOI and ISBN exact-matched.

9.  Which filter dimensions can you support — content type, subject, publisher, access state, publication year, Open Access?

10.  Pagination — offset, cursor, or OPDS next links? Is a total result count available?

11.  What is the exact field list for an institution, and which field carries its sign-in type?

12.  Is the institution list unauthenticated? It must be — users see it before signing in.

13.  Is item metadata complete in the feed — DOI, ISBN, publisher, subjects, formats, cover URLs — or is there a separate detail endpoint?

14.  How is the journal hierarchy represented — Journal → Volume → Issue → Article? Or are journals flat?

15.  Are we calling you over the network, or are we in the same application? This confirms whether team1 owns any backend.

16.  Have the four teams agreed a common error response shape? If not, worth settling cohort-wide.

For flambeau

What we need delivered

Week 1 — the sign-in handoff contract: what we pass in, how control returns, where the user lands.

Week 1 — a decision on whether a Borrow flow for B2C exists.

Week 2 — a mock sign-in screen we can route into, and a way to read the signed-in user's session and entitlements.

Week 2 — the Subscribe/borrow entry point, or its contract so we can stub to it.

Questions

1.  What do we pass to sign-in — institution identifier only, or also the auth type?

2.  Do you want one entry point that branches internally, or separate screens we route to? One entry point means we cannot get the routing wrong.

3.  How does control return to us after sign-in, and where does the user land — our catalogue, or a screen you own?

4.  How do we read the signed-in user's session and entitlements to resolve catalogue access? Can you expose a small interface rather than us reaching into your storage?

5.  Does the session tell us which content the user is entitled to, or do we ask wokay separately with the token?

6.  Confirm the session payload shape — the PRD says { userId, type, institutionId?, roles[], collections[], exp }. Is that final?

7.  Session expiry while browsing — do you refresh silently, or do we react? What should the user see?

8.  Does the B2C user pass through institution selection, or bypass it entirely?

9.  Who owns the B2B / B2C entry choice screen — us presenting it, you handling the outcome?

10.  Does a B2C user have an institution identifier? If not, how is their catalogue access resolved?

11.  If a signed-in user changes institution, what happens to their session? This affects us, you and t4targaryen.

12.  Subscribe — is this exactly your CAP-4 borrow flow? From our item view, do we call your API or navigate to a screen you own?

13.  If we call it — endpoint, params, and the full set of failure responses: seat limit reached, not entitled, expired licence, already borrowed. Who renders the outcome?

14.  Buy — does this exist? Our B2C users see a Buy action on everything outside Open Access, but no capability in the plan owns a purchase flow. Is it yours, is it stubbed for the demo, or does it not exist? Please answer this in Week 1.

15.  Do we need to show live borrow state on catalogue items — already borrowed, seats remaining? If so, how do we read it efficiently for a full page of results?

16.  Do holds, waitlists or denial messages appear in our catalogue and detail views, or entirely inside your flow?

For t4targaryen

1.  What is the contract for launching the reader from our item view?

2.  Who owns the downloaded/offline indication on catalogue items — you or us