Taylor & Francis Reader

Eight-Week Prototype Plan

# 1. Approach

Over eight weeks, you build the prototype as four teams of five. Two phases:

- Weeks 1–5 — parallel capability build. Your team builds its capabilities and plans and runs its own work; leadership rotates weekly so every graduate leads. Every capability is built, tested and integration-ready by the end of Week 5.

- Weeks 6–8 — integration & testing. Each team nominates one permanent Integration Lead; the cohort works as one team to integrate, test end-to-end, and demonstrate the prototype.

This plan sets the higher-picture framework and gates — your teams own the detailed design and task breakdown. This is a prototype, not a production build.

# 2. Phases

| Phase | Weeks | Purpose | Exit |
| --- | --- | --- | --- |
| Parallel capability build | 1–5 | Each team builds and tests its capability to be integration-ready. | Every capability integration-ready (Week-5 gate). |
| Integration & testing | 6–8 | Integrate capabilities, test end-to-end, demonstrate. | Stable, integrated prototype (showcase). |

Readiness rule: integration and testing begin only after Week 5 — every team must be ready before that point.

# 3. Week-by-week

| Week | Phase | Focus | Friday review |
| --- | --- | --- | --- |
| 1 | Build | Foundations: teams align on shared contracts, interfaces and environments, and set up. | ★ Alignment & Contracts Gate |
| 2 | Build | Parallel capability build (teams plan and run their own work). | Weekly review |
| 3 | Build | Parallel capability build. | ★ Contract & Dependency Check |
| 4 | Build | Parallel capability build; capabilities nearing complete. | Weekly review |
| 5 | Build | Each team completes, tests and makes its capability integration-ready. | ★ Integration Readiness Gate |
| 6 | Integration & testing | One team: integrate capabilities; end-to-end testing begins. | ★ Integration checkpoint |
| 7 | Integration & testing | Full end-to-end; prototype-level hardening. | ★ Hardening review |
| 8 | Integration & testing | Stabilise; final testing; prepare and run the showcase. | ★ Final Showcase |

# 4. Reviews needing extra attention

- Week 1 — Contracts: Architecture Lead, Product Owner, Delivery Lead. Aligns the contracts all parallel work depends on.

- Week 3 — Dependency check: Architecture Lead, QA focal. Confirms cross-capability fit before the second half.

- Week 5 — Readiness gate: Delivery Lead, Product Owner, Architecture Lead, QA Lead, client SME(s). Go/no-go before integration.

- Weeks 6–7 — Integration & hardening: Architecture Lead, QA Lead, security focal. Highest-risk seams meet reality; validate security/DRM, entitlement, performance.

- Week 8 — Showcase: client leadership / senior stakeholders.

# 5. Milestones

- End Week 1 — shared contracts aligned; teams building.

- End Week 5 — all seven capabilities built, tested and integration-ready; Integration Leads nominated.

- End Week 6 — capabilities integrated; end-to-end testing underway.

- End Week 8 — stable, integrated prototype demonstrated at the showcase.

# 6. Highest-risk seams (align, teams sequence)

- Entitlement ↔ borrow ↔ offline: borrow consumes a licence lease; offline download respects entitlement/concurrency; return/expiry releases the lease and locks offline content.

- Sync ↔ offline and auth expiry ↔ offline lock: offline annotations reconcile; expiring sessions lock protected content.