Taylor & Francis Reader

Mobile Reading & Lending Prototype — Product Requirements Document

# 1. Summary

A mobile prototype for institutions and their members to discover, borrow, and read Taylor & Francis content online and offline. Catalogues are OPDS feeds scoped per publisher and institution; access follows institutional entitlements and concurrent licences; downloads are protected on the device.

This is a working prototype, not a production system, built by the graduate cohort over the eight-week engagement. Scope has seven P1 capabilities (Section 3), integrated to demonstrate the core journeys across 2–3 content types, with all upstream T&F services mocked behind abstractions for later replacement.

# 2. Prototype scope & goals

- Goal: demonstrate the core journey — find institution → sign in → browse → borrow → read online/offline — across the seven capabilities, integrated.

- Content: 2–3 types (PDF, EPUB, audio).

- Out of scope: production hardening, scale, and full accessibility polish; anything not in Section 3.

- Personas (indicative, confirmed by leadership): Admin, Institutional member, Individual subscriber.

# 3. The seven P1 capabilities

| ID | Capability | What the prototype demonstrates |
| --- | --- | --- |
| CAP-1 | Onboarding & Admin | Web admin to onboard/configure publishers and institutions, map entitlements, and configure each institution's OPDS catalogue. |
| CAP-2 | Institution listing | Browse and search available institutions; view institution detail. |
| CAP-3 | Institute selection | Select an institution to scope catalogue and access; persist; route to the right sign-in. |
| CAP-4 | Borrow & personal library | Borrow within concurrent-licence limits (mock UBX); personal library; return; hold queue when licences are exhausted. |
| CAP-5 | OPDS catalogue | Generate OPDS 2.0 feeds per publisher/institution, entitlement-scoped and bearer-token protected; catalogue-fetch API. |
| CAP-6 | Authentication (B2B/B2C) | Institutional (SAML, mock) and individual (OIDC/email, mock) sign-in → one JWT session; role/persona enforcement. |
| CAP-7 | Offline & reader | Read PDF/EPUB/audio online; download and read offline (encrypted); basic personalisation. Sync, unified search and full accessibility are light in the prototype. |

# 4. Architecture

React Native app ↔ Spring Boot backend (HTTPS + JWT) ↔ MongoDB. The backend is a modular monolith — one module per capability, splittable later. All T&F dependencies sit behind content-source and entitlement abstractions so mocks swap for real services with limited change. Redis holds licence leases for borrowing and holds.

- Online: app → backend (MongoDB + Redis leases); content via signed URLs.

- Offline: encrypted local store + keystore; borrow state and annotations reconcile on reconnect.

# 5. Contracts & data

- JWT session: { userId, type, institutionId?, roles[], collections[], exp } — bearer on every call.

- OPDS 2.0 feeds: per publisher/institution, entitlement-scoped, bearer-token protected; catalogue-fetch API per institution.

- UBX entitlement/licence (mocked): member + institution + item → allowed? + licence lease; shaped to a future real UBX API.

- Key MongoDB collections: publishers, institutions, entitlements, users/sessions, catalogueItems, licences, loans/holds, bookmarks/progress, downloads.

# 6. Security (prototype-level)

- TLS; JWT bearer; role/persona enforcement on every endpoint.

- Offline content encrypted at rest (AES) in a secure store; content via short-lived signed URLs.

- Screenshot restriction where the platform supports it (Android FLAG_SECURE; best-effort iOS).

# 7. Assumptions & risks

- No live T&F service; the backend mocks all upstreams for now, but should be able to integrate with T&F data in the future; representative content and entitlements confirmed by leadership.

- Stack: React Native, Java 17 + Spring Boot, MongoDB (+ Redis).

| Risk | Mitigation |
| --- | --- |
| Offline & sync correctness | Outbox + idempotency; test early. |
| DRM / screenshot feasibility | Validate on both platforms early. |
| Mock ↔ real integration | Contract-first; keep contracts stable. |
| Licence / hold concurrency | Redis leases; concurrency tests. |