Taylor & Francis Reader

Prototype Delivery Teams — 20 Graduate Engineers

# 1. Principles

- Self-sufficient teams. Your team owns its capabilities end-to-end — React Native, Spring Boot, MongoDB, tests. Every member works across the stack.

- Weekly leadership rotation in Weeks 1–5; one permanent Integration Lead per team from Week 6.

- Every team is integration-ready by the end of Week 5, before integration and testing begin.

- This document sets ownership and required skills; your team plans and runs its own work.

# 2. Teams & capabilities

You are twenty graduates already formed into four cross-functional teams of five. The seven capabilities are divided evenly across the four teams (assignments below are indicative and may be swapped by leadership).

| Team | Capabilities | Must collectively cover |
| --- | --- | --- |
| wokay — Onboarding & Catalogue | CAP-1 + CAP-5 | React admin UI, Spring Boot, MongoDB (publishers/institutions/entitlements), RBAC, OPDS 2.0 generation, bearer tokens. |
| team1 — Discovery & Selection | CAP-2 + CAP-3 | React Native list/search UI, selection persistence, auth routing, catalogue-fetch integration. |
| flambeau — Auth & Borrow | CAP-6 + CAP-4 | Spring Boot security, SAML/OIDC (mock), JWT; Redis leases/concurrency, MongoDB loans/holds, React Native library UI, UBX contract. |
| t4targaryen — Reader & Offline | CAP-7 | React Native readers (PDF/EPUB/audio), personalisation, offline store + encryption; light search & accessibility. |

# 3. Team dynamics — formed teams

| Team | Members (5) |
| --- | --- |
| wokay | Abhishek R Nair, Akshay V Athreya, Ashwin Sudhakar, Kashish Prasad, Anusripriya S |
| team1 | Khushi S Shukla, Prayas Yadav, Moktik, akriti khetan, Keshav Sharma |
| flambeau | Sai Deepak Varanasi, Shashank Kumar Lal, HARIPRIYAA G B, Khushi Gupta, Hemanth B |
| t4targaryen | A Sree Vaishnavi, Karthik R C, kolipakula siva sai hruthik, Ahana Srinath, Abhinav Singh |

- Within your team: all five members work across the stack; the team plans its own work and shares testing.

- Across teams: each week's team leads coordinate to keep the shared contracts aligned.

# 4. Leadership & integration

- Rotation (Weeks 1–5): leadership rotates weekly — each of your five members leads one week, so everyone gets a turn. Whoever leads Week 5 is your team's Integration-Lead nominee.

- Integration (Weeks 6–8): each team nominates one permanent Integration Lead; the cohort works as one integrated team and decides its own internal structure. Every team must be integration-ready by the end of Week 5.

# 5. Summary

| Team | Capabilities | Size |
| --- | --- | --- |
| wokay — Onboarding & Catalogue | CAP-1, CAP-5 | 5 |
| team1 — Discovery & Selection | CAP-2, CAP-3 | 5 |
| flambeau — Auth & Borrow | CAP-6, CAP-4 | 5 |
| t4targaryen — Reader & Offline | CAP-7 | 5 |
| Total | 7 capabilities | 20 |